# Software Development Proposal

# Factory Machine Health Dashboard

## 1. Overview

This proposal outlines the development of a secure, private dashboard for monitoring the health status of machines across Daikibo’s four factories. Each factory consists of nine machines that continuously generate telemetry data.

The objective of this project is to provide a centralized, user-friendly interface that enables authorized personnel to view real-time machine status and historical performance data. The dashboard will be accessible only within the client’s intranet and will use the organization’s internal authentication system to ensure secure access.

## 2. Scope

• Secure access via intranet only
• Authentication using internal company accounts
• Single-page dashboard displaying 36 machines
• Machines grouped by factory
• Expand/collapse factories and devices
• Display current status (Healthy, Warning, Critical)
• Show historical telemetry data
• UI follows structure from template graphics

## 3. Estimate

Development: 60 hours
Testing & QA: 20 hours
Integration & Deployment: 20 hours

Total: 100 man-hours

## 4. Timeline

Week 1: Requirement analysis and design
Week 2: Core development
Week 3: Authentication and features
Week 4: Testing and deployment

## 5. Support

Continuous support will be provided including bug fixes, performance improvements, support tickets handling, and future feature enhancements.